## Slide 1: Internship 2024-2025
Number Porting
26/09/2024
Matthias Heylen r0468021

## Slide 2: Table of contents
Background
Business case
Planning
Scope and risk management
Information and reporting
Project team

## Slide 3: Background

## Slide 4: About the organization
Telenet Group N.V (Liberty Global)
John Porter & Bert De Graeve
Telecommunications company
Analog and Digital cable television
Broadband internet
Fixed and Mobile telephone services
Notes: Helps provide customers with analog and digital cable television, broadband internet and fixed mobile telephone services

## Slide 5: Current situation
What?
Customers change providers
CNP handles this interaction
Why?
Current system is outdated
Physical machine crashing
Notes: Customers change providers constantly, but don’t want to change telephone number
CNP handles the interaction between Telenet order management and the CRDC

## Slide 6: Deliverables
Team
Converged Number Porting System
Fixed and Mobile
Personal
Documentation of implementation

## Slide 7: Business Case

## Slide 8: Business Case
Student: skills & knowledge.
Company:
  Improved efficiency
  Reduced cost
  Increased customer base
Clients: Fewer disruptions
Notes: Student: skills & knowledge. Familiarity and the ability to work in an Agile way with a real team. Getting to learn relevant technologies like AWS is a great advantage for every developer.
Company: Save time and cost by reducing the need to delay business operations managing contact information.
Clients: Eliminate the need to inform their contacts of their new phone number and being able to benefit from a particular tariff offer with a new operator.

## Slide 9: Planning

## Slide 10: Planning
Study AWS and telecom basics
Implement
Test
Sprint Daily/Weekly
Implement
Test
Documentation
Notes: Iterative

## Slide 11: Phase 1: Study basics
Settle-in
AWS Essentials
Automation testing
Telecommunication Basics
Knowledge sharing
Deadline: 27/09/2024

## Slide 12: Phase 2: Implementation & testing
Fixed Number porting application
Help the team develop the application
Make sure everything is tested correctly
5 sprints = 2 weeks each
Code deliverables
Deadline: 06/12/2024

## Slide 13: Phase 3: Documentation
Make sure every achievement is documented
Make screen dumps
Deadline: 13/12/2024

## Slide 14: Scope and risk management

## Slide 15: Project Scope
In Scope
AWS Services
Agile Communication
Testing (JUnit, Automation Testing, …)
Out of Scope
Analysis
Integration Testing
Notes: Scope = modernising fixed telephony number porting and moving it to AWS. Junit & Automation testing. AWS Services.
OScope = Integration testing, Analysis

## Slide 16: Project Scope: responsibilities
Student
Gain an understanding of the necessary technologies.
Develop, implement and test solutions
Document solutions
Telenet Group N.V
Provide expertise where needed

## Slide 17: Risk analysis and measures
Communication failures
Limited guidance
Measure: communicate when facing issues and during daily stand-up
Customer disruptions
Customer data/experience
Measure: customer-safe approach
Notes: Customer safe approach = thorough testing, seamless transitions, data security & fallback options. This is costly!

## Slide 18: Information and reporting

## Slide 19: Information gathering and reporting
Agile
Daily stand-up
Jira Kanban
Final reporting
Documentation review
Research and documentation
Word & OneNote

## Slide 20: Project Team

## Slide 21
T Team
Bas Vandenbosch
Ilja Ivanovos
Harsha Mawa
Werner Buys
Basavaraju Abbigeri
Deepti Indure
Partha Das
Rajini Dharamaiahgari
Nutan Patil Vishwajeet
Dimitri Savkin(short-term)
Ajay Antony
Aswathy Muraleedharan
Bhavani Patil
Mily Tresa Roy
Ganesh
Matthias Heylen
Fabio Morini
Akash Yashlaha
Manish Kumar
Jaicy Jose
Prerana Nimbalkar
Sreedhar Vallamkonda
Analysts
Testers
Developers
Janne Geens (TL)
Sujith Samraj (PO)
Notes: TL = Test Lead
PO = Product Owner